Radar Roadmap & Evidence Tracker
Status Summary

Date: 28 May 2026
Scope: Completed vs pending roadmap capabilities based on latest shared tracker evidence.

# Snapshot

Completed: 20
In Progress: 10
Backend Needed: 6

# Latest Updates

Backend v11.5 is live: Render deploy is live with / returning 11.5.0 and /api/health/full returning meta.version v11.5.

Startup crash fixed: Server startup regex parsing issue was fixed and trust proxy handling was aligned for hosted traffic.

Smoke checks passed: Core backend smoke checks passed and frontend tab smoke remains green at 39/39.

Tracker evidence refreshed: Roadmap statuses and evidence notes were updated to reflect completed deployment and verification work.

# Completed (20)

Full component modularization

Evidence: Frontend is split into components/styles/scripts with bundle generation and dist output.

Executive and Predictive UI surfaces

Evidence: Executive Summary, Predictive Intelligence, and Roadmap pages are visible and runtime-wired.

Cache-first runtime posture

Evidence: Frontend prefers backend/Supabase cache and avoids fake static payloads.

Unified tile state vocabulary

Evidence: Primary tabs use Loaded, No data, Error, and Stale states.

Local proxy endpoint toggle

Evidence: USE_STUBS toggle is available in local dev proxy for sentiment/competitor cache behavior.

/api/cache/latest stability

Evidence: Latest cache route is reported stable in backend smoke checks.

Production-safe CORS

Evidence: Localhost and production frontend origins are reported allowed.

Unified backend response envelope

Evidence: Frontend and backend are aligned on normalized cache/API contract.

Structured backend logs and diagnostics

Evidence: Route-level request logging and diagnostics routes are reported active.

Web search enabled in frontend AI flows

Evidence: Domain scan, chat, action plan, competitor generation, and customer-intel generation send web-search tool config.

Web search enforcement in local proxy

Evidence: Local dev proxy now auto-injects web-search tool into /api/claude requests.

Competitor loader hardening

Evidence: Cache alias fallback, stale/no-data handling, and guarded generation/persistence behavior are implemented in frontend runtime.

Runtime health and freshness badge parity

Evidence: Production /api/health/full reports stable freshness metadata and v11.5 runtime parity.

Consolidate duplicate renderers

Evidence: Single canonical renderer paths are active for core competitor/sentiment rendering behavior.

Competitor no-match and persistence guard

Evidence: Derived-only competitor fallback is not persisted as true source cache; no-match messaging is explicit.

Automated smoke suite (tabs)

Evidence: Local smoke test passes across primary tabs (39/39) after latest patch.

Release gate on diagnostics/cache routes

Evidence: Health/diagnostics/cache proof routes are reported passing.

Deployed parity (localhost vs production)

Evidence: Production backend runs commit-based v11.5 deploy with matching health/version evidence.

Automated smoke suite green (local + deployed)

Evidence: Local tab smoke is green (39/39) and deployed backend core API smoke is green.

Predictive endpoints availability

Evidence: Predictive endpoints are reported available and callable.

# In Progress (10)

Deployed backend web-search enforcement

Evidence: v11.5 backend is live in production; /api/claude enforcement verification remains a focused follow-up check.

Roadmap tracker live-proof mode

Evidence: Roadmap reflects release evidence updates; automatic status hydration from live checks is still partial.

Console/runtime quality gate

Evidence: No blocking errors targeted; continue triaging warnings and low-quality payload markers.

Executive delta brief

Evidence: Executive add-ons highlight top movements; formal before/after delta evidence is still being strengthened.

Cross-tab correlation engine

Evidence: v11.5 exposes correlation endpoint support; full cross-tab automation and UI proofing are still pending.

Scenario simulation quality layer

Evidence: Predictive/simulation endpoints are live; confidence-range quality and calibration evidence still need hardening.

Human feedback loop for ranking

Evidence: Feedback endpoints are present in backend; frontend workflow and adoption evidence are still pending.

Action-to-outcome attribution

Evidence: Outcome capture endpoint is available in backend; KPI movement linkage and reporting evidence are still pending.

All primary tabs backend-valid

Evidence: Every tab must show real payload or explicit No data reason with no ambiguous placeholder state.

Evidence tracker parity with runtime

Evidence: Roadmap statuses are updated manually; final target is automated evidence synchronization.

# Backend Needed (6)

Source-specific competitor cache population

Evidence: Air India/Singapore/Ethiopian/Turkish need real competitor-specific cached payloads to move from Stale/No data to Loaded.

Source-specific sentiment payload quality

Evidence: Per-source sentiment payloads need cleaner verbatims and source-unique details to avoid repeated/shared-looking content.

Severity weight formalization

Evidence: Backend ranking weights should be explicit and versioned for consistent prioritization.

Deduplication and clustering engine

Evidence: Server-side clustering is required to prevent repeated signals across competitors/sentiment sources.

Signal quality scoring

Evidence: Freshness/reliability/corroboration score should be attached per high-priority signal.

Watchlists and threshold alerts

Evidence: Rule-based monitors with live-feed events are still pending.

# Evidence Rules

Frontend proof: Screenshot, visible UI, console check, responsive check.

Backend proof: API response, logs, successful Supabase read/write, no 500/CORS errors.

Data proof: Non-empty backend/cache payload, normalized schema, source timestamp and confidence metadata.

Leadership proof: Executive-ready interpretation, action recommendation and business implication.

# Recommended Next Actions

Close /api/claude production enforcement verification with one explicit API proof sample and log snapshot.

Finish backend items in one migration wave: severity weights, dedup/clustering, signal quality score, and watchlist alerts.

Automate roadmap status hydration from runtime checks to remove manual tracker drift.

Re-run full local + deployed smoke evidence after each backend milestone and append results to the tracker.